# Project Documentation

Genuine Homes

A Real Estate Rental & Ownership Platform for East Africa

——————————

Version:  1.0 — Draft

Starting Market:  Uganda

Platforms:  Web App + Mobile App (Android & iOS)

Prepared by:  Daniel Munde

Date:  June 10, 2026

Table of Contents

1. Project Overview	3

2. The Problem	3

3. The Solution	3

4. Target Users	3

5. Core Features	4

5.1 Property Listings	4

5.2 Renting	4

5.3 Buying (Full Payment)	4

5.4 Installment Purchases (Key Feature)	4

5.5 Verification & Trust	5

5.6 Payments	5

5.7 Communication	5

5.8 Admin Panel (Internal)	5

6. User Roles & Permissions	5

7. How the Platform Makes Money (Monetization)	6

8. Suggested Technology Stack	6

9. Development Phases (Roadmap)	7

Phase 1 — MVP (3–5 months)	7

Phase 2 — Payments & Installments (2–4 months)	7

Phase 3 — Trust & Verification (2–3 months)	7

Phase 4 — Mobile App (2–3 months)	7

Phase 5 — Growth & Expansion (Year 2+)	7

10. Key Risks & Things to Plan Carefully	8

11. Success Metrics (How to Measure Progress)	8

12. Summary	8

# 1. Project Overview

Genuine Homes is a digital marketplace that makes it easy for people in Uganda (and later, East Africa) to rent, buy, or pay in installments for property. The platform connects property owners, agents, and developers with people looking for a home, land, or investment.

The core idea is simple: owning or renting property should not be complicated or risky. Today, most people find property through brokers, word of mouth, or roadside signs. This leads to fraud, hidden fees, and limited options. Genuine Homes puts everything in one trusted place, with clear prices, verified listings, and flexible payment plans.

# 2. The Problem

Fraud and fake listings. Land and house fraud is very common in Uganda. People pay for land with fake titles or houses that are “sold” to multiple buyers.

No flexible payment options. Most sellers want full cash payment. Banks offer mortgages, but very few people qualify, and interest rates are high.

Hard to search. There is no single trusted platform to compare houses, apartments, land, and villas across locations and price ranges.

Broker dependence. Brokers charge high fees (often 10%+) and sometimes mislead both buyer and seller.

No transparency. Buyers can’t easily verify ownership, land titles, or the real market price.

# 3. The Solution

A web and mobile platform where users can:

Rent houses and apartments (monthly or yearly)

Buy houses, apartments, villas, and land — with full payment or in installments

Verify listings (land titles, ownership documents checked by the platform)

Pay safely through Mobile Money (MTN MoMo, Airtel Money), bank transfer, or card

Track installment plans with clear schedules, receipts, and reminders

# 4. Target Users

| User Type | Description |
| --- | --- |
| Tenants | People looking to rent a house or apartment |
| Buyers | People who want to own a house, villa, apartment, or land |
| Installment buyers | People with steady income but no lump sum (salary earners, diaspora) |
| Property owners / Landlords | Individuals listing their property for rent or sale |
| Real estate agents / Brokers | Verified agents managing multiple listings |
| Developers | Companies selling estates, apartment blocks, or plotted land |
| Diaspora Ugandans | People abroad who want to buy property back home safely |

The diaspora market is especially important — many Ugandans abroad want to invest in land or build a home but fear being cheated. A trusted platform with verification solves this.

# 5. Core Features

## 5.1 Property Listings

Categories: Houses, Apartments, Villas, Land, Commercial (future)

Each listing shows: photos/videos, price, location (map), size, amenities, documents status (verified/unverified)

Filter and search by: district, price range, property type, payment option (cash/installment/rent), number of bedrooms, etc.

## 5.2 Renting

Monthly and yearly rental listings

Rent payment through the app (Mobile Money)

Digital rental agreements

Rent reminders and payment history

Landlord dashboard to track tenants and payments

## 5.3 Buying (Full Payment)

Direct purchase listings

Secure communication between buyer and seller

Document verification service (land title search with the Ministry of Lands)

Escrow-style payment: money is held until documents are transferred (builds trust)

## 5.4 Installment Purchases (Key Feature)

This is the main differentiator. Users can buy property by paying over time.

How it works:

- Buyer selects a property marked “Installment Available”

- Buyer pays an initial deposit (e.g., 20–30%)

- Remaining balance is split into monthly payments (e.g., 12, 24, 36, or 48 months)

- The app shows a clear payment schedule with due dates

- Buyer pays each installment through Mobile Money

- Ownership/title transfers when payment is complete

- Automatic receipts and a progress tracker (“You own 45% — 11 payments remaining”)

Rules to define later with legal advice:

What happens if a buyer misses payments (grace period, penalties, refund policy)

Who holds the title during the payment period (platform, escrow lawyer, or seller)

Interest or service fee on installment plans

## 5.5 Verification & Trust

Verified badge for listings where the platform has confirmed the land title or ownership documents

Agent verification (ID, license)

User ratings and reviews of agents and landlords

Report/flag suspicious listings

## 5.6 Payments

MTN Mobile Money and Airtel Money (most important in Uganda)

Bank transfer and card payments

Payment history, downloadable receipts

Automatic reminders before installment due dates (SMS + push notification)

## 5.7 Communication

In-app chat between buyer/tenant and seller/agent

Schedule property viewings from the app

Notifications for new listings matching saved searches

## 5.8 Admin Panel (Internal)

Approve/reject listings

Manage verification requests

Manage users, agents, disputes

View payments and platform revenue

Analytics dashboard (listings, transactions, growth)

# 6. User Roles & Permissions

| Role | Can Do |
| --- | --- |
| Visitor | Browse listings, search, view details |
| Registered User | Save favorites, chat, book viewings, rent, buy, start installment plans |
| Landlord / Seller | Create listings, manage their properties, receive payments |
| Agent | Manage multiple listings on behalf of owners (verified accounts) |
| Developer (Company) | Bulk listings, estate/project pages, installment plan management |
| Admin | Full platform management |

# 7. How the Platform Makes Money (Monetization)

- Commission on sales — small percentage (e.g., 1–3%) on completed purchases

- Installment service fee — small fee added to installment plans

- Listing fees / Featured listings — owners pay to boost visibility

- Verification fees — paid service to verify land titles and documents

- Subscription for agents/developers — monthly plans for professional accounts

- Rent collection fee — small fee when landlords collect rent through the app

# 8. Suggested Technology Stack

| Layer | Suggestion | Why |
| --- | --- | --- |
| Web App | React + TypeScript (Vite) | Fast, modern, and matches your existing skills |
| Mobile App | React Native | One codebase for Android & iOS, reuses React knowledge |
| Backend / API | Node.js (NestJS) or FastAPI (Python) | Solid REST API options |
| Database | PostgreSQL | Reliable, handles relational data (users, listings, payments) well |
| Maps | Google Maps API or Mapbox | Show property locations |
| Payments | Flutterwave or Pesapal | Both support MTN MoMo, Airtel Money, and cards in Uganda |
| File Storage | AWS S3 / Cloudinary | Property photos and documents |
| Notifications | Firebase Cloud Messaging + SMS gateway (e.g., Africa’s Talking) | Push + SMS reminders |
| Hosting | Azure / AWS / DigitalOcean | Start small, scale later |

Note: Android matters far more than iOS in Uganda — most users are on Android. Prioritize Android in testing and performance.

# 9. Development Phases (Roadmap)

## Phase 1 — MVP (3–5 months)

Focus: prove the idea works with the simplest version.

User registration & login

Property listings (create, browse, search, filter)

Categories: rent, buy, land

In-app chat / contact seller

Basic admin panel

Web app first, mobile-friendly design

## Phase 2 — Payments & Installments (2–4 months)

Mobile Money integration (Flutterwave/Pesapal)

Rent payments through the app

Installment plan engine (deposit, schedule, tracking, reminders)

Receipts and payment history

## Phase 3 — Trust & Verification (2–3 months)

Document/title verification service

Verified badges

Agent verification

Ratings and reviews

Escrow-style payment flow

## Phase 4 — Mobile App (2–3 months)

React Native app for Android (then iOS)

Push notifications

Offline-friendly browsing (low-data mode for Ugandan internet conditions)

## Phase 5 — Growth & Expansion (Year 2+)

Developer/estate company accounts

Mortgage partnerships with banks

Expansion: Kenya → Tanzania → Rwanda → South Sudan

Local language support (Luganda, Swahili, etc.)

Commercial property category

# 10. Key Risks & Things to Plan Carefully

- Legal structure for installments. Installment property sales need proper contracts and possibly a lawyer/escrow arrangement. Get legal advice early — this is the most sensitive part of the project.

- Land fraud. Verification must be genuinely strong, or the platform loses trust fast. Partner with lawyers/surveyors and the Ministry of Lands.

- Defaulting buyers. Define clearly what happens when someone stops paying installments (refund minus fee? forfeit deposit? resell?).

- Trust building. People won’t send money through a new app easily. Start with rent payments (small amounts) to build trust before big purchases.

- Internet & data costs. Keep the app lightweight; compress images; consider a low-data mode.

- Competition. Platforms like Lamudi, Jumia House (closed), and local Facebook groups exist. Your edge = installments + verification + Mobile Money.

# 11. Success Metrics (How to Measure Progress)

Number of verified listings

Monthly active users

Number of completed rentals / purchases

Total value of installment plans started

Installment completion rate (very important)

User trust score (reviews, repeat usage)

# 12. Summary

Genuine Homes solves three real problems in Uganda’s property market: fraud, lack of flexible payment, and poor access to listings. By combining verified listings, Mobile Money payments, and installment ownership plans, the platform can become the trusted way to rent and own property — first in Uganda, then across East Africa.

Start small: launch a simple listings web app, build trust with rent payments, then introduce installments once the legal framework is ready.